## Slide 1: Project Management
Lecture Slide #1

## Slide 2: What is a Project?
Definition: A temporary endeavor with a clear start & end.
Creates a unique product, service, or result.
Managed under scope, time, cost, and quality constraints.

## Slide 3: What is a Project?
Projects have a start and an end
  Start may be unclear as ideas evolve
  End must be clearly defined
Projects deliver unique outcomes
  Tangible (e.g., software)
  Intangible (e.g., guidelines)

## Slide 4: Project vs. Operations
Projects: Temporary, unique, goal-oriented
Operations: Ongoing, repetitive, sustain existing systems
Example:
  Project → Develop a new mobile app
  Operation → Maintain university IT servers

## Slide 5: What is an IT Project?
Involves technology-based solutions.
Examples:
  Software development
  Cloud migration
  Cybersecurity implementation
  ERP/CRM deployment
Typically complex, high-risk, and dynamic.

## Slide 6: Project Agreement
Document written for a client that defines:
  the scope, duration, cost and deliverables for the project.
  the exact items, quantities, delivery dates, delivery location.
Can be a contract, a statement of work, or a business plan.
Client: Individual or organization that specifies the requirements and accepts the project deliverables.
Deliverables (= Work Products that will be delivered to the client):
  Documents
  Demonstrations of function
  Demonstration of nonfunctional requirements
  Demonstrations of subsystems

## Slide 7: When is a project successful?
The traditional view on project success consists of three parts and is also called the iron triangle or triple-constraint:
  The project scope is well-defined
  The project is executed on time.
  The project is executed within budget.
  The project produces an outcome of high quality.

## Slide 8: What is Project Management?
The application of knowledge, skills, tools, and techniques to meet project requirements.
Deliver unique outcomes on time, within budget, and with desired quality.
Goal: Balance the iron triangle (Scope–Time–Cost) while ensuring quality and stakeholder satisfaction.

## Slide 9: Project Management Activities (continued on next slide)
Initiation
Project kickoff
Team formation
Communication
infrastructure setup
Problem statement
definition
Initial milestones
planning
Initial top-level
design

## Slide 10
Installation
Steady state
Termination
Client acceptance test
Postmortem
Project agreement
Project replanning
Status monitoring
Risk management
Project kickoff

## Slide 11: Project Management Methodologies
Different frameworks, standards, and methodologies with respect to project management have been established. For example:
  PMBOK
  Prince2
  Agile Project Management
  Waterfall
  Scrum
  Kanban
  Six Sigma

## Slide 12: PMBOK Overview
Full Name: Project Management Body of Knowledge (PMBOK)
Publisher: Project Management Institute (PMI)
Recognized by: ANSI, IEEE, Popular in USA
Defines 47 processes → tools & techniques to achieve project results
  Organized into 5 Process Groups:
    Initiating,
    Planning,
    Executing,
    Monitoring & Controlling,
    Closing

## Slide 13: PMBOK Overview
Additionally, PMBOK also organizes these 47 processes into 10 Knowledge Areas:
  Project Integration Management
  Project Scope management
  Project Schedule Management
  Project Cost Management
  Project Quality Management
  Project Resource Management
  Project Communications Management
  Project Risk Management
  Project Procurement Management
  Project Stakeholder Management

## Slide 14: Prince2 Overview
Full Name: PRojects IN Controlled Environments
  Origin: UK Government (Information Systems Projects)
  Popular in: UK, EU, Australia
41 activities grouped into 7 processes:
  Starting Up a Project
  Initiating a Project
  Directing a Project
  Controlling a Project
  Managing Product Delivery
  Managing a Stage Boundary
  Closing a Project

## Slide 15: Agile Project Management Overview
Origin: Agile Software Development
Waterfall approach → less structured, flexible
Agile Manifesto → 4 Core Values
Values focus on:
  People & communication
  Documentation
  Collaboration with clients
  Responding to change
Welcome changes
Simplicity and sustainable development
Continuous reflection & adjustment
Early & continuous delivery

## Slide 16: Kanban Project Management
A visual project management method
  Work items are represented by cards (tasks).
  A typical Kanban board has columns
    To Do → In Progress → Review/Testing → Done
Advantages of Kanban
  Transparency → Everyone can see what’s being worked on.
  Flexibility → Easy to reprioritize tasks.
  Efficiency
  Continuous delivery → Work is released as soon as it’s ready, not in big batches.

## Slide 17: Example of Kanban Board (Software Team)
To Do | In Progress | Review | Done
Task 1: Fix login bug | Task 4: Develop checkout API | Task 5: Test payment gateway | Task 2: Update homepage
Task 3: Add user profile page | Task 6: Write documentation |  | Task 7: Deploy v1.2

## Slide 18: Scrum Method
An Agile framework that delivers value in short, time-boxed iterations (Sprints) of 2–4 weeks.
Key Roles:
  Product Owner – Represents the customer/business. Manages backlog & priorities
  Scrum Master – A facilitator/coach for the team. Ensures Scrum principles are followed.
  Development Team – Cross-functional members (developers, testers, designers, etc.). Self-organizing, delivers work

## Slide 19: Scrum Events (Ceremonies)
Scrum has a fixed cycle of events:
Sprint Planning – Decide what to work on in the upcoming sprint.
Daily Scrum (Stand-up Meeting) – 15-minute daily check-in to track progress.
  Each member answers:
    What did I do yesterday?
    What will I do today?
    Any blockers?
Sprint Review – Present completed work to stakeholders for feedback.
Sprint Retrospective – Team reflects on what went well, what to improve, and adjusts for the next sprint.

## Slide 20: Role of an IT Project Manager
Responsibilities:
  Plan, execute & deliver IT projects
  Balance scope, time, cost
  Lead cross-functional teams
  Mitigate IT-specific risks
  Ensure compliance & quality

## Slide 21: Common Challenges in IT Projects
Scope creep (changing requirements)
Rapid tech changes
Budget & timeline overruns
Stakeholder conflicts
Integration with legacy systems

## Slide 22: Laws of Project Management !!!
Projects progress quickly until they are 90% complete. Then they remain at 90% complete forever.
When things are going well, something will go wrong. When things just can’t get worse, they will. When things appear to be going better, you have overlooked something.
If project content is allowed to change freely, the rate of change will exceed the rate of progress.

## Slide 23: Assignment – Class 1: Introduction to Project Management
Instructions: Choose one real-life project (personal, academic, or professional). Examples:
  Developing a mobile app
  Organizing a cultural program
  Building a website
  Planning a family trip
Tasks:
Identify the Goal
  Clearly state the main objective of the project.
Identify Stakeholders
  List at least 3–5 stakeholders (individuals/groups involved or affected).
  Mention their role or interest in the project.
Identify Constraints (Iron Triangle)
  Scope: What will be delivered?
  Time: Estimated duration/deadlines.
  Cost: Budget/resources required.
  (Also mention Quality as the “fourth constraint”).
Reflection
  Write briefly (5–6 lines) about why managing these elements is important for project success.